Smart City Digital Twin Platform

Project Proposal v2.0

Submitted by: DeepCity Technologies

Date: March 2026

Version: v2.0

# Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| v1.0 | 2025-09-15 | Ming Zhang | Initial version |
| v1.5 | 2025-12-20 | Ting Li | Added technical solution details |
| v2.0 | 2026-03-10 | Qiang Wang | Updated budget and milestones |

# 1. Project Overview

Vision: Build a city-level digital twin platform that enables real-time mapping and intelligent interaction between the physical city and digital space, providing city administrators with a panoramic decision support system and driving smart city concepts into practical implementation.

This project aims to leverage IoT, digital twin, big data, and artificial intelligence technologies to build a comprehensive management platform for smart cities. The platform will cover core urban governance scenarios including traffic management, environmental monitoring, energy optimization, and emergency response, enabling precise decision-making through real-time data collection and 3D visualization.

Phase 1 plans to cover 30 square kilometers of the downtown core area, deploying over 10,000 IoT sensor nodes and building a city-level 3D digital twin foundation, expected to serve 15 government departments and benefit 2 million residents.

# 2. Technical Solution

- 1. Data Collection Layer

- 1. IoT Sensor Network — Deploy multiple sensor types including temperature/humidity, air quality, noise, and traffic flow sensors, achieving low-power wide-area coverage via LoRaWAN/NB-IoT protocols with millisecond-level data reporting.

- 1. Drone Inspection System — Equipped with high-precision LiDAR and multispectral cameras, performing scheduled automated inspection missions to generate centimeter-level 3D point cloud data for urban modeling and change detection.

- 1. Digital Twin Platform Layer — Built on cloud-native architecture (Kubernetes + microservices), integrating real-time stream processing engine (Apache Flink) and graphics rendering engine (Cesium/Unity) to construct a high-performance urban digital twin foundation.

- 1. Smart Application Layer — Targeting four major scenarios: traffic optimization, environmental monitoring, emergency command, and energy management, providing AI-driven predictive analytics, anomaly detection, and decision recommendation services.

# 3. Team Structure

| Name | Title | Responsibilities | Experience |
| --- | --- | --- | --- |
| Wei Zhao | Project Director | Overall project management and client liaison | 15 years |
| Ming Zhang | Chief Architect | System architecture design and technology selection | 12 years |
| Ting Li | Data Engineer | Data pipelines and real-time stream processing | 8 years |
| Qiang Wang | Frontend Lead | 3D visualization and interaction design | 10 years |
| Xiao Chen | IoT Engineer | Sensor deployment and edge computing | 6 years |
| Fang Liu | QA Lead | Quality assurance and test automation | 9 years |

# 4. Project Timeline

The following outlines the five major project milestones:

# 5. Budget

The following shows the quarterly budget allocation (unit: 10,000 CNY):

| Item | Q1 | Q2 | Q3 | Q4 | Total |
| --- | --- | --- | --- | --- | --- |
| Hardware Procurement | 150 | 80 | 50 | 20 | 300 |
| Software Development | 60 | 120 | 120 | 60 | 360 |
| Cloud Services | 30 | 30 | 40 | 40 | 140 |
| Personnel Costs | 100 | 120 | 120 | 80 | 420 |
| Testing & Deployment | 10 | 20 | 40 | 50 | 120 |
| Training & Operations | 10 | 10 | 20 | 30 | 70 |
| Total | 360 | 380 | 390 | 280 | 1,410 |

# 6. Risk Assessment

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Data Security Breach | High | Medium | Deploy zero-trust architecture and data encryption |
| Key Personnel Departure | High | High | Establish knowledge base and backup role system |
| Hardware Supply Chain Delays | Medium | Medium | Multi-vendor strategy and safety stock |
| Technical Architecture Compatibility | High | Low | POC validation and architecture review |
| Budget Overrun | High | High | Periodic audits and change control |